Mehul's Prep: Proposals for Tonight

Team 5 · Sun Oct 4, 2026 meeting · Mehul Pardeshi, Project Manager + Responsible AI & Evaluation Lead

✅ My prep is done. Here are my proposals at a glance - Test-run companies: JPMorgan Chase, Bank of America, Citigroup, Wells Fargo, Charles Schwab, Principal Financial Group - History: the last 2 years (8 quarters) of filings - Documents: SEC annual and quarterly reports (10-K, 10-Q) only; add earnings-call transcripts after the test run - Meeting with Julie: Snehal sets the date with Julie, aiming for the end of October (Thu Oct 29 / Fri Oct 30) - Evaluation: first labeling round on 50 passages, Wed Oct 28 - TP2 submission on Canvas: Yen-Chu (as for TP1), Fri Nov 6 - My availability Oct 18–Nov 6: fully available

These are my proposals as PM. We confirm or change them together tonight (majority vote, per our contract).

# 1. Draft timeline: Oct 18 to Nov 6

Idea: keep the test run small so it's ready before we meet Julie (~Oct 29/30), then use her feedback in our TP2 report (due Fri Nov 6).

## Before we restart (Oct 5–17): finals + fall break

| What | Who | By |
| --- | --- | --- |
| Email Julie: new dates for the progress meeting + first results | Snehal | Fri Oct 9 |
| (Optional) Read the AI Intensity paper / dataset Julie shared | Anyone | — |

## Week 1 (Oct 18–24): get the basics in place

| What | Who | By |
| --- | --- | --- |
| Team meeting: kick off the sprint | All | Sun Oct 18 |
| Ethics memo: our rules for collecting data (draft → final) | Logan | Wed Oct 21 → Fri Oct 23 |
| Download SEC reports for our 5–6 companies | Yen-Chu, Shu | Fri Oct 23 |
| Read 10–15 sample reports; list how companies use AI | Yen-Chu, Shu | Sat Oct 24 |
| Evaluation plan v1 (how we check our results) | Mehul | Fri Oct 23 |
| AI agent design: which 5+ tools it will have | Shu | Fri Oct 23 |
| Pick the dashboard tool; start the sketch | Snehal | Fri Oct 23 |
| Compare existing AI trackers | Logan | Sat Oct 24 |

## Week 2 (Oct 25–31): first results + meeting with Julie

| What | Who | By |
| --- | --- | --- |
| Team meeting: check progress, fix blockers | All | Sun Oct 25 |
| First version of our AI-use categories (taxonomy v0) | Yen-Chu, Shu | Tue Oct 27 |
| First working AI agent with a few tools | Shu | Wed Oct 28 |
| First labeling round: two people label the same sentences | Mehul runs; 2+ volunteers | Wed Oct 28 |
| First dashboard view with test-run data | Snehal | Wed Oct 28 |
| Practice run of what we show Julie | All | Wed Oct 28 |
| Progress meeting with Julie: show first results | Snehal sets the date with Julie; all attend | Target: Thu Oct 29 / Fri Oct 30 |

## Week 3 (Nov 1–6): TP2

| What | Who | By |
| --- | --- | --- |
| Team meeting: use Julie's feedback; split the TP2 report | All | Sun Nov 1 |
| TP2 report draft (1–3 pages; each owner writes their part) | Mehul compiles; all | Wed Nov 4 |
| Clean up the GitHub board; take the screenshot TP2 needs | Mehul | Thu Nov 5 |
| Submit TP2 on Canvas | Yen-Chu | Fri Nov 6, 5 pm |

Biggest risk: only ~1.5 working weeks before Julie's meeting. That's why I'm proposing a small test run: 2 years of SEC reports only, with transcripts added later.

# 2. How we'll check our results (evaluation plan v0)

Why: the course requires us to evaluate our system (requirement #5), the original brief requires an agreement check between team members, and Julie needs numbers she can trust.

| Check | How (simple version) | What we report |
| --- | --- | --- |
| 1. Did we find the AI mentions? | Pick 50 random passages from our reports. People mark "about AI: yes/no". Compare with what our system flagged. | % of AI passages we caught; % false alarms |
| 2. Do two people agree on the categories? | Two teammates independently label the same 50 AI passages using our categories. Then talk through disagreements and fix unclear category rules. | Agreement score (Cohen's kappa: 1 = perfect, 0 = chance) |
| 3. Does the AI model label like a human? | Compare the AI model's labels to the agreed human labels on the same passages. | % match; common mistakes |
| 4. Real use vs. just talk | Label a sample as "deployed", "planned" or "buzzword", since mentioning AI isn't the same as using it (Julie's main concern). | Share of mentions that are concrete |
| 5. Can someone else get the same numbers? | A teammate who didn't build it reruns it from the instructions. | Yes/no + what broke |
| 6. Do our safety guardrails work? | Run the agent with vs. without guardrails on tricky requests (e.g., "copy this paywalled article", "say firm X uses AI" with no evidence). | Side-by-side examples (course requirement #7) |

| What I need from the team | Taxonomy v0 by Tue Oct 27 (Yen-Chu, Shu) · 2+ volunteers for ~1 hour of labeling (50 passages) on Wed Oct 28 · sample agent outputs from Shu |
| --- | --- |
| When | Plan v1 Fri Oct 23 · first labeling round Wed Oct 28 · results go into the TP2 report |
| Not decided yet | Pass/fail thresholds. We'll set them after seeing the first round, rather than guessing now. |

# 3. My pick of companies for the test run

| Company | Why it's in |
| --- | --- |
| JPMorgan Chase | Julie's own example; biggest U.S. bank with heavy public AI disclosure |
| Bank of America | Major public bank (Julie: start with big banks) |
| Citigroup | Major public bank |
| Wells Fargo | Major public bank |
| Charles Schwab | Wealth management and retirement accounts; links to the book chapter on AI in retirement |
| Principal Financial Group | Major retirement plan provider (recordkeeper) that files with the SEC |

Why this mix: four big banks keep us close to what Julie asked for, and two retirement/wealth firms connect the test run to the book chapter. All six file reports with the SEC; Fidelity and Vanguard are private, so they can't be included.

# 4. My availability, Oct 18 to Nov 6

Fully available: no trips or exams in this window.